## Slide 1: Group 3-M
Implementation Prototype Presentations

## Slide 2: State of development
Transition between loginScreen , signUp screen, myProfile screen are done.
Transition between myProfile , searchProduct and viewMyProfile screen are done.
However transition between searchProduction myProfile is not completed.
As we don’t complete our database system most of buttons which are related to database are unfunctional.
User, products tables are created on our databases. These tables is need to be integrated to the project.

## Slide 3: IDENTIFIED PROBLEMS DURING DEVELOPMENT
In our Database Subsystem, we stated one table for database however while we implementing database system we increased the number of tables and we made it three.
In User Interface Subsystem we stated that logic of transition between pages will be arranged in the Uımanager, however we changed it, and the core logic of transition between pages arranged in every screen class.

## Slide 4: Team Work
We integrate our projects on git system. It enables us to see if our projects compile or not when some of the teammates make changes.
Even if we don't gather, this system allows us to communicate effectively.
Before we integrate our projects on git system, we were in trouble when we tried to our codes one of our team members computer. There were one error and we were not able to handle it. We spent more time to find this error, because in one computer it is not easy to focus on the problem as whole group. However after integration of git system every member of our team was able to see error.